Risk Register

| ID (RS) | Risk | Risk Description | Likelihood (1-5) | Impact (1-5) | Severity (L*I) | Owner | Mitigation | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Technical skill gap | Team members may lack experience with required technologies. | 3 | 4 | 12 | Project Manager | Conduct training sessions and share learning resources. | In Progress |
| 2 | Data Loss | Due to system failure or unconsciously removal of important project files. | 2 | 3 | 6 | Team Members | Backup project files should be shared in google drive or GitHub. | Open |
| 3 | Mis- Communication | Poor communication among the team members may cause delays in the project. | 2 | 3 | 6 | Project Manager | Attend regular meetings and get updated regarding work in communication tools. | Open |
| 4 | Lack of Testing | Insufficient testing may result in system errors in the final project. | 3 | 4 | 12 | Backend and Web developer | Perform regular testing and debugging throughout development. | Open |
| 5 | Hardware Failure | Laptop or hardware problems may delay project work. | 3 | 2 | 6 | Team Members | Regularly back up work using version control (GitHub) and in google drive to prevent loss of data | Open |
| 6 | Documentation Errors | Incorrect or incomplete documentation may create confusion during development. | 2 | 2 | 4 | Documentation lead | Assign team members to review and maintain documentation. | Open |
| 7 | Requirement Changes | Project requirements may change during development. | 3 | 3 | 9 | Project Manager | Maintain flexible planning and update documentation. | Open |
| 8 | Integration issues | Different modules developed by team members may not integrate properly. | 3 | 4 | 12 | Backend and Software developer | Conduct frequent testing and integration checks. | Open |