Project Charter

Project Title: Cleckhuddesfax Online Mart

Version Control

| Version | Date | Summary of changes |
| --- | --- | --- |
| 1.0 | 11/3/2026 | Initial Version |

Project Justification

The Cleckhuddersfax E-Commerce Portal project has been initiated by a group of independent traders who aim to protect and strengthen their local businesses in response to changing shopping habits and increasing competition from large supermarkets and national retail chains. Although the Cleckhuddersfax area continues to support local shopping, many residents are unable to visit stores during regular hours due to work and other commitments. To address this challenge, this approach extends service availability without increasing store hours, helping traders stay competitive while maintaining their work–life balance. The system will provide an online marketplace for five local traders including butchers, greengrocers, fishmongers, bakeries, and delicatessens. Customers can browse products by store or product category, create accounts, add items to a shared basket from traders, and make secure online gateways such as PayPal or Stripe. Orders can be collected at designated time slots from a central pickup point. Traders will have secure access to manage products, stock, and orders, while administrators can oversee and manage the entire system. The platform may be expanded in the future to include more local traders, up to the maximum limit of ten shops, which would allow a broader range of products to be available. The system could also be enhanced with better mobile support and promotional features to better meet the needs of the local community.

Project Scope

Objectives listed here should relate to the purpose stated above, so should be concerned with business improvement, end-user experience, quality enhancement etc. The objectives should be SMART: S - Specific M - Measureable A - Achievable R - Relevant T – Time Bound For more information - http://www.projectsmart.co.uk/smart-goals.php Specific (S) - Develop a prototype e-commerce platform for local traders in Cleckhudderfax. - Allow customers to browse products by shop or product category. - Provide an online marketplace for five participating traders. - Enable users to create accounts and place orders online. - Provide traders with a secure login to manage products and stock levels. - Offer a click and collect system where customers choose collection time slots. Measurable (M) - Launch the platform for five traders in the initial project. - Track the number of registered users on the platform. - Monitor the number of orders placed through the system. - Measure stock updates and product listings managed by traders. - Generate reports on sales, orders, and trader performance. - Measure sales and revenue generated by each trader. Achievable (A) - Use existing web technologies to develop the prototype platform. - Limit the initial system to Five traders, making development convenient. - Design user friendly interface for both customers and traders. - Use payment gateways for secure online transactions. - Test the platform with a limited number of users before wider implementation. Relevant (R) - Supports local traders in competing with large supermarkets. - Improves accessibility for customers who cannot shop during store hours. - Helps maintain the success and sustainability of local businesses. - Enhances the digital presence of small traders in Cleckhudderfax. - Strengthens the local community shopping culture. Time-Bound (T) - Develop the prototype e-commerce platform within 2 months. - The project officially commenced on 11 March 2026. - Fixed collection time slots will be established so that customers can choose a

High level requirements of the product or service should be identified here. Customer Interface - Customer can browse products by shop or product type. - Supports 5 traders initially, expandable to 10 traders. - Each trader offers unique products, with no overlap. - Multiple design options, including at least one reflecting the local heritage. - Responsive design for desktop and mobile devices, compatible with major browsers. - Single basket across all traders with one payment, including a breakdown per trader. - 3 slots per day (10-13, 13-16, 16-19) on Wednesday, Thursday and Friday. Orders must be placed 24 hours in advance with a maximum of 20 orders per slot. - User registration and login required for placing orders, account updates confirmed via email. - Customers should be able to make payments using Paypal or Stripe. Trader Interface - Traders can add, update, and delete products via a web interface. - Product details include unique ID, trader association, name, description, price, quantity, stock, minimum order and maximum order. - Traders have login access only to their own shop data. - Traders should have access to daily reports showing orders, stock levels, and collection slot details. - Admin login has full access to all trader accounts. Management Interface - Management dashboard should be available. - Daily reports show order per collection slot, including customer ID, order ID, and product details. - Monthly sales reports show product performance, sortable by product name, total orders, or income. - Weekly sales reports summarize payment due to traders for delivered orders.

Duration

Identify the key milestones and overall timeline for the project Initial prototype – 11/3/2026 Work in progress – 24/4/2026 Final Presentation – 14/5/2026 Final Portfolio – 14/5/2026

Estimated Budget

Hours per week per person 10-12 Team of 6 Hours Formatted: Hours per day * Days per week Priya Kumari Singh: 3*4 = 12 hours Nikita Dhungana: 3*5 = 15 hours Binay Ghimire: 3*5 = 15 hours Sushana Sharma: 2.5*4 = 10 hours Aasvi Awale: 3*4 = 12 hours Amit Chaudhary: 2.5*4 = 10 hours Weekly hours total: 74 hours 888 hours total during a 12-week period.

Roles and Responsibilities

| Name | Role |
| --- | --- |
| Priya Kumari Singh | Team Leader |
| Binay Ghimire |  |
| Nikita Dhungana |  |
| Sushana Sharma |  |
| Aasvi Awale |  |
| Amit Chaudhary |  |